- CommIT Road Map and Glossary of terms through December 2013

- DRAFT as of May 2, 2012

- Category Glossary

- Technical

- Identifier and Identity Management

  - account management

- IdP (Fed Auth)

- SP (Fed Auth)

- Privacy Architecture

- User Managed Access Approach

- Level of Assurance Management

- Production Requirements

  - Scalability

  - Disaster Recovery

- Service Registry

- User Interface

- Governance

- Policies

- Privacy

- Legal Issues and agreements

- Decision Making (Who gets to decide)

- Process development such as Issue resolution (duplicate resolution)

- Functional

- Use Cases

  - Higher Ed

  - Vendor

  - Federal

- Level of Assurance Requirements

- Privacy Requirements

- Matching Requirements

- Support issues

  - Password resets

  - Support for stakeholders

  - Help desk (user support)

- Duplicate management

- Business

- Business Plan

  - Funding

  - Business Model(s)

- Marketing

  - Plan

  - Branding Services & Data Flow

    - Transparency to Users

  - Recruiting Partners/Stakeholders

  - Presentations at conferences

    - AACRAO (July 2012)

    - EDUCAUSE (November 2012)

- Procedures

- Service Level Agreements

- Participation and Certification Process

- Privacy requirements

- Participants/Stakeholders

- Applicants

- Parents

- Institutions

  - Colleges

    - administrators

    - reviewers

  - Secondary Schools

    - counselors

    - teachers

  - Community Based Organizations

    - students

    - counselors / advisors

- Business partners

  - Hobsons

  - Common App

  - College Board

  - ACT

  - Academy One

- K-12 Districts

- Federal Agencies

- Students

- Road Map

- Preparations for Oct 2012

- Marketing

- Identify attributes to be held

- Stress testing

  - Hosting: Hobson’s and ConnectEDU

- Architecture for Attribute Aggregation

- Identify what unique identifier will look like

- Define SAML2 deployment profile

- Identify how much work to do/how much it will cost

- Identify privacy requirements

- Prototype: PESC Meeting (Oct 2012) (IS1 and basic demonstration of IS2)

- Outcomes: Leave with Formal Commitment for First Production Stage August 1, 2013

- IdP

  - Identity management

  - Account issue, password reset, etc, account checking to avoid duplicates

  - Report on Stress testing

  - Make sure that the func and behavior that may be expected of the grown-up IdP is prototyped and tested to whatever extent possible

  - Other items not to violate scope creep rules

- 2 or more service organizations

  - (SP and IdP variably)

  - Private

  - Public Authoritative Data Sources vs. Data Aggregators

- Interface to IdP to demonstrate asserting and increasing/decreasing LOA, account vetting, etc.

- IAt least one example of attribute aggregation

- Account Linking

- Identify identifier approach (as part of privacy arch), implement if possible

- Delivering a decision making process through the first stage of production

  - InCommon Admissions group

  - Business group

- Ask for Letters of Commitment

- Identify what kind of funding we need

- Funding model for First Stage of Production and Pilot

- Marketing  Approach

- Support model

  - Federated support implications

  - Linking old accounts to new

- UI????

- Pilot Stage: June 1, 2013

- First Production Stage: August 1, 2013

- Fed authentication and account linking

- Identifier approach with privacy enforcements

- Used by Common App and a handful of other HE partners

- No LoA 2

- matching,

- Prototype Phase 2:  (WHEN?)

- Pilot Stage Phase 2: (WHEN?)

- Second Production Stage: August 1, 2014

- Fed authentication

- CommiT as a service

  - account linking

  - IdP

  - privacy and access management

  - user support

  - capable of LOA2

- Higher Ed and Business Services

- Participation, Business Model and Certification Process in place